Presque Isle County Road Commission
Minutes
August 19, 2026
The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Norman Quaine called the meeting to order at 8:30 a.m.  

Board Members Present: Norman Quaine, Thomas Catalano, Robert Macomber
Also Present: Supt./Mgr David Kowalski, Board Secretary Anne Wirgau 
Visitors: Clifford Tollini – County Commissioner; Robert Crooks – County Commissioner; John and Beck Ennest
Minutes:
          A motion was made by Catalano (Macomber) to approve the minutes from the August 5,  2026 regular meeting.
         Ayes: All

Accounts Payable: 	
           A motion was made by Macomber (Catalano) to approve August 19, 2026 accounts payable in the amount of $401,338.01
         Ayes: Catalano, Quaine, Macomber                                          					
Superintendent Managers Report:                   
     
· Have been working on FEMA documentation. Have an in person meeting Thursday August 27 11 am in this office.
· MCRCSIP refund of $47,880.00 has been received
· Grand Traverse County Road Commission has a ¾ ton crew cab pickup with plow for sale. 119,000 miles $23,000.00. And a single axle dump truck that would replace one of our dura patch trucks for $4,000.00. They also have a slide in sander for a truck which would be beneficial for the Onaway garage.
· Paser road ratings are finished for 2026.
· Golf Course road contract has been sent to Martha Roznowski at Pulawski Township they will sign September 10th then forward to Belknap Township. This would be a 2026 project.
· -Presque Isle sailing club has asked about possible usage of land at Fletcher Gilcrest Park such as the Grand Lake Sportsman Club has done.
· I have received plans for 3 mile Hwy from RSScott, these will help Rick cut and fill to meet the proper design for the speed rating.
· Seal coating is going very well, should be done tomorrow, then we just have to fog seal them.
· River Road is finished other than line painting.
· I took a good look at Pomranke road last week, and I really believe if we can get a much more profile ditch there it will let the road bed dry much better.
· R.S.Scott took boring samples from Pulawski Road yesterday between North Grand Lake Hwy and 634, one of next years force account projects.
· I have a meeting with Jake Dykstra from Clear Heights Construction September 1st, the same company that built the Rogers City sand storage building. He wants to pitch some ideas using his buildings for the Posen salt storage building.  This would be a 2027 project.

  Visitors:
      John and Becky Ennest, owners of a gravel pit in Presque Isle Township, approached the Board to discuss their 94.7 acre pit located off Grand Lake Road.  Mr. Ennest provided information on the types of materials located at the site including a good supply of aggregate gravel, red clay, sharp sand and large landscape stone.  He currently has 80,000 tons of aggregate ready to be crushed.  Mr. Ennest would like to see the product used for the benefit of the community as it has been in the past and the Road Commission could continue the tradition.
     Lengthy discussion was held with Commissioners asking questions and Mr. & Mrs. Ennest answering.  It was noted there is not substantial timber worth on the property.  Additionally, before any further negotiations could take place the Road Commission would like permission to have our Engineering firm do soil boring to determine the materials available.  Mr. Ennest granted permission.
     The Board thanked Mr. and Mrs. Ennest for their appearance and information on the property.  When soil borings are complete the Board will revisit the topic and contact them.

Unfinished Business:
      Update on Millersburg Bridge and Road jurisdiction transfer.  Necessary documents have been submitted to MDOT and we are waiting on their approval of the transfer.
New Business:
                 A motion was made by Catalano (Macomber) to authorize Chairman to sign MDOT Annual Certification of Employee- related conditions indicating compliance with MCL247.668J (1)(b).
                 Ayes:  Quaine, Catalano, Macomber
    
     The next regular meeting dates will be Wednesday, September 2, 2026 at 8:30 a.m. and regular and Wednesday, September 16, 2026 at 8:30 a.m.
      
       With no further business to come before the Board the Chairman adjourned the meeting at 10:09  a.m.
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