Presque Isle County Road Commission

Minutes

August 5, 2026

The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Norman Quaine called the meeting to order at 8:30 a.m.

Board Members Present: Norman Quaine, Thomas Catalano, Robert Macomber

Also Present: Supt./Mgr David Kowalski, Board Secretary Anne Wirgau

Visitors: Clifford Tollini - Presque Isle County Commissioner, Joel Jarroch – Ocqueoc Twp Trustee

Minutes:

A motion was made by Macomber (Catalano) to approve the minutes from the July 22, 2026 regular meeting.

Ayes: All

A motion was made by Macomber (Catalano) to approve Lost Lake Public Hearing minutes from July 8, 2026.

Ayes:  All

Accounts Payable:

A motion was made by Catalano (Macomber) to approve August 5, 2026 accounts payable in the amount of $244,142.99

Ayes: Quaine, Catalano, Macomber

Superintendent Managers Report:

- Pioneer Trail and Lake Esau residents are working with Presque Isle Township at getting these roads paved. I have not heard from the Township but am expecting to so I can figure up an estimate.

- Did PASER road rating yesterday and will finish up on Thursday.

- Onaway crew is working on graveling and Permazyming River Road.

- MDOT has hired us to replace two culverts that run under US-23 near Thompsons Harbor. The pipes have been ordered and we are waiting on them. MDOT also wants to Permazyme some shoulders on the state system.

- Mark Straley and I are going to look over 3 mile Hwy later today with Rick to see what we should do before paving.

- We did receive the proposal that will be out for bids on South Porter Road September 4, 2026

- I did send the requirements for Lost Lake Road to Wade Trim, Allan Berg, and Bill Henn.

- I did reach out to Brian Whitsitt about maintaining the Villages roads they will discuss at the next meeting

- Pulawski Township has requested a joint  contract for Golf Course Road with Belknap. It sounds as both Townships are wanting it to be a 2027 project.

- Evergreen, Warren Creek phone call. Regarding Guirlinger property, they have hired an attorney that told me the 1950 deed has Road right of way (she claims) I explained we have no intentions of building a road ROW or not.

Visitors:

Mr. Jaroch commented on the Public Hearing held July 8, 2026, noting he thought it was handled well by the Board.

Pomranke Hwy condition was discussed in detail.  Supt./Mgr would like to do general maintenance ditching this year to lower the water table in one area and see how it holds up in the spring next year.  The road would be a good candidate for permazyme and he can prepare an estimate for Ocqueoc Twp for 2027 project.

Commissioner Tollini asked Finance Director Wirgau how it has been working with FEMA to obtain reimbursement.  Wirgau indicated it is a long process with multiple steps, the personnel she has encountered have been very helpful in explaining the process.  Waiting to hear when the scope of disaster meeting will be scheduled for Flood 2026.

Unfinished Business:

None

New Business:

A motion was made by Macomber (Catalano) to adopt resolution 2026-08, adopting Millersburg Road (between Freel Highway and Bit Cut Highway) into the Presque Isle County Road system.

Ayes:  Macomber, Catalano, Quaine

A motion was made by Catalano (Macomber) to allow expenses for Commissioners to attend Commissioners Seminar, September 27-28, 2026 at Mt. Pleasant.

Ayes:  Quaine, Catalano, Macomber

A discussion led by Commissioner Macomber was held regarding the County recycle program and its locations.  The Road Commission has no desire to become involved in monitoring or placing recycle bins on Road Commission property.

A discussion was held regarding the Road Commission needs for crushed road gravel and a couple of possible options.  Supt./Mgr was directed to research two locations for further information.

A motion was made by Catalano (Macomber) to authorize the purchase of a Pro Chopper grinder up to $20,000.00

Ayes:  Quaine, Catalano, Macomber

The next regular meeting dates will be Wednesday, August 19, 2026 at 8:30 a.m. and regular and Wednesday, September 2, 2026 at 8:30 a.m.

With no further business to come before the Board the Chairman adjourned the meeting at 10:10  a.m.