Presque Isle County Road Commission

Minutes

July 8, 2026

The regular meeting of the Board of Road Commissioners for Presque Isle County was held at the Road Commission office at 657 South Bradley, Rogers City, Michigan. Chairman Norman Quaine called the meeting to order at 7:00 a.m.

Board Members Present: Norman Quaine, Thomas Catalano, Robert Macomber

Also Present: Supt./Mgr David Kowalski, Board Secretary Anne Wirgau

Visitors: Clifford Tollini - Presque Isle County Commissioner, Joel Jarroch – Ocqueoc Township Trustee

Minutes:

A motion was made by Catalano (Macomber) to approve the minutes from the June 24, 2026 regular meeting.

Ayes: All

Accounts Payable:

A motion was made by Macomber (Catalano) to approve July 8, 2026 accounts payable in the amount of $303,677.79

Ayes: Quaine, Catalano, Macomber

Superintendent Managers Report:

-The NEPA has been approved for 3 mile Hwy. This is going to be a 2027 project, which in turn will give us more time to cut the hills and add more drainage structures. R.S. Scott will assist in inspecting the area and making recommendations. We have zero match on this project.

-Met with Bob Brown, representative from Rainy Lake Association, and discussed Rainy Lake Road starting at 634 and going South for 4000 feet. I put together an estimate for a permazyme project and another for asphalt either would be a 2027 project. Enclosed a copy for your review.

-Metz platted streets Cedar and Elm – Dramburg’s Addition to Metz. There are two streets with one person owning on both sides. Has requested to have them abandoned. Metz Township Supervisor Nyle Wickersham is asking for process and if even possible.  Discussion was held, property owner will have to petition the circuit court to have the streets abandoned.

-Bluffs Hwy residents are asking for an asphalt overlay on the existing asphalt areas of Bluffs Hwy and Silver Beach. Supt./Mgr prepared an estimate for them. They would get the match funds on their own as they did last time. This would be a 2027 project. Enclosed a copy for you.

-Dust control 90%  finished mostly a few dead ends to do.

-Karsten road, the first mile has been Permazymed and the second mile will be today.

-Shubert Hwy, Supt./Mgr prepared an estimate for a crush and shape of Shubert Hwy. Sounds like the Township wants to do a special assessment. Would be 2027 or 2028 project. I would think it may work the same as Lake Street and Fireside, with private citizens raising the required cost share Township portion. Supt./Mgr has been trying for three years to get a project going.  Enclosed a copy for you.

-Cadillac Ferndale has removed everything from the R.O.W. Attorney Bill Henn is getting a final order put together acknowledging this has been done. We will make a turnaround on the end in the gravel portion for our equipment to use.

-Presque Isle Township has asked for an estimate for an overlay on Whiskey Point, White Birch, and Maple. This would work out great as we are going to do the intersection in 2027. I would suspect that the residents will get the match money for this also.

- Aaron Hincka is considering leasing the gravel pit to John Romel.  Discussion held.

Visitors:

Joel Jarroch asked about the possibility of data centers being built in Presque Isle County.  County Commissioner Tollini provided information as to what was happening at the County level.  A moratorium to deny installation of data centers is being worked on. Discussion was held.

Mr. Jarroch also asked for the status of the River Road and Domke Road projects. Supt./Mgr advised the Onaway Foreman was getting close to starting, just finishing up dust control.

County Commissioner Tollini discussed an upcoming Planning Commission meeting regarding the Moltke Ridge Wind Project.  He suggested a road use agreement should be one of the conditions in granting any type of permit as the roads will definitely be impacted.  Discussion was held.

Unfinished Business:

A motion was made by Catalano (Macomber) to purchase four (4) Challenger CLHM-190 Mobile Column Lifts from Auto Value for

New Business:

A motion was made by Macomber (Catalano) to table the purchase of four (4) Challenger CLHM-190 Mobile Column Lifts from Auto Value for $51,599.96.

Ayes:  Quaine, Macomber, Catalano

The next regular meetings will be Wednesday, July 22, 2026 at 8:30 a.m. and Wednesday, August 5, 2026 at 8:30 a.m.

With no further business to come before the Board the Chairman adjourned the meeting at 8:25 a.m.